SPINRISE ERP V2 — M01 Purchase Requisition Module

| To | Mr. CEO, Kalsofte Software. Ltd. (ceo@kalsofte.com) |
| --- | --- |
| From | Abinandan N, Development Team (abinandan.n@kalsofte.com) |
| Date | 20 May 2026 |
| Subject | M01 PR Module — FSD Compliance Summary, Intentional Changes & Open Decision Points |
| Priority | High |

Dear Sir,

This document provides a comprehensive summary of the M01 Purchase Requisition (PR) module development under SPINRISE ERP V2. It covers all points where the implemented solution deviates from the approved FSD — including intentional design decisions, open gaps, defects fixed, and enhancements added beyond scope — so that this record serves as the single source of reference going forward.

This communication is intended to avoid repeated clarification emails and to formally document the current state of the module for your review and sign-off.

1.  DECISIONS REQUIRED FROM CEO  (High Priority)

The following three items carry actual data or business risk and require your decision before the approval workflow goes live.

| # | Issue | FSD Rule | Risk | Decision Needed |
| --- | --- | --- | --- | --- |
| D1 | Approval data destroyed on Modify — all approval records (FirstApp, SecondApp, approver names) wiped if a partially-approved PR is modified. FSD recommends delta update + Modify block when approved. | FSD Rec #3 / Section 5.5a | HIGH | Should Modify be blocked once any approval level is set? Or should a warning be shown and approval reset? |
| D2 | No pending order warning — when a user raises a PR for an item that already has an open PO, no warning is shown. VB6 used a hard stop. | FSD Rec #8 / Section 4.4 (PendingOrderPara) | MEDIUM | Should this be a hard stop or a dismissable warning modal? FSD Rec #8 recommends modal (warning-only). |
| D3 | Rate Source selector not in UI — users cannot choose Average Rate from the item line. LPO Rate is always auto-filled. Only Manual rate is supported at save, but user must know to override. | CEO R2.0 #14 / FSD Section 5.4 | MEDIUM | Should a 3-option selector (LPO / Average / Manual) be added to each item line? Or is LPO default acceptable? |

2.  INTENTIONAL CHANGES FROM FSD  (By Design — Approved)

The following items were consciously changed during migration. These are not defects — they are either covered by FSD amendments, platform changes, or explicit migration decisions.

| # | FSD Specification | What Was Done Instead | Reason |
| --- | --- | --- | --- |
| 1 | Sub-Cost Centre field on PR form | Removed from UI; DB column retained for legacy data | FSD Amendment F-05 explicitly closed this field |
| 2 | Scope Code field on PR form | Removed from UI; DB column retained | FSD Amendment F-05 |
| 3 | Crystal Reports print | Replaced with QuestPDF server-side PDF (A4 Landscape) | No Crystal Reports on web platform |
| 4 | Rate_Find() GRN receipt rate path | Not implemented | FSD Rec #14 marks as dead code; no live scenario |
| 5 | VB6 keyboard shortcuts | Replaced with web-native shortcuts (Ctrl+S, F3, Ctrl+Arrows) | Platform modernisation |
| 6 | Dual-stock min (current vs year-end) | Simplified to single current stock value | Intentional simplification noted in migration |
| 7 | DIV_LOGO binary image in print | Not rendered; text letterhead from PP_DIVMAS used | Complex binary join excluded; text sufficient |

3.  OPEN GAPS  (FSD Required — Not Yet Implemented)

These features are specified in the FSD but have not been implemented. Low-priority items will be addressed in a future sprint unless directed otherwise.

| Ref | Gap Description | FSD Rule | Risk | Status / Note |
| --- | --- | --- | --- | --- |
| G1 | Add Mode UI suppression (KPI strip, Created By hidden in Add mode) | FSD Rec #32 | Medium | Pending CEO sign-off per FSD note |
| G2 | Tab skip rule — Tab must skip auto-filled read-only fields | CEO R2.0 #26 | Low | Grid navigation partially implemented |
| G3 | Focus-out validation — red border on mandatory fields | FSD Rec #4 | Low | Validation on Save; not on blur |
| G4 | Block Modify when partially approved (approval guard at API) | Section 5.5a | HIGH | See Decision D1 above |
| G5 | Approval data delta update on Modify | FSD Rec #3 | HIGH | Currently delete-reinsert; approval data lost |
| G6 | Signature labels driven by PO_PARA (not hardcoded) | FSD Rec #12 | Low | Labels hardcoded; configurable version deferred |
| G7 | Pending order warning on item entry | Section 4.4 | Medium | See Decision D2 above |
| G8 | Order Type (PO Group) mandatory when PurTypeFlg=1 | Section 4.4 | Medium | Field present; mandatory check deferred |
| G9 | BudgetQty flag — budget balance field + red highlight | Section 4.4 | Low | Budget module not in scope for M01 |
| G10 | Rate Source selector UI (LPO / Average / Manual) | CEO R2.0 #14 | Medium | See Decision D3 above |
| G11 | Numeric row-count insert (power-user N blank rows in picker) | CEO R2.0 #15 | Low | Multi-select implemented; numeric mode deferred |
| G12 | Year boundary lock (no Add/Modify/Delete in previous year) | Section 6 | Medium | Enforcement not confirmed; needs verification |

4.  FSD-LISTED DEFECTS  —  FIXED IN IMPLEMENTATION

The following defects were identified and documented in the FSD. All have been resolved in the SPINRISE V2 implementation.

| Ref | FSD Defect | Resolution |
| --- | --- | --- |
| F1 | Ghost record shown after Delete (Rec #21) | State cleared immediately; no stale record displayed |
| F2 | Stale LPO Rate / Date shown after Save (Rec #20) | getById() called after every Save; full data reload |
| F3 | Machine code duplicate rows in print (Rec #19) | Print SP joins MM_MACMAS with DIVCODE + DEPCODE + MACFLAG='M'; no duplicates |
| F4 | Drawing No + Catalogue No suppressed in print (Rec #28) | Both columns added to ksp_PR_GetPrint and PDF table |
| F5 | Creator / Employee name missing from print (Rec #17/18) | Both ReqEmpName and CreatedBy returned by print SP; shown in Prepared By box |
| F6 | Navigation direction reversed (Prev/Next swapped) | SP returns DESC; list reversed client-side so First=oldest, Last=newest |

5.  ENHANCEMENTS ADDED  (Beyond FSD Scope)

The following features were not specified in the FSD but were added to improve usability and data integrity in the web version.

| Ref | Enhancement | Detail |
| --- | --- | --- |
| E1 | Machine No lookup popup | FSD allowed free-text entry. Implemented as enforced lookup against MM_MACMAS (filtered by division, department, MACFLAG='M'). Auto-fills Machine Description and Model. |
| E2 | Sub Cost Centre lookup popup | FSD allowed free-text CC code entry. Implemented as enforced lookup against IN_CC (filtered by division). Displays name instead of code in grid. |
| E3 | Company letterhead in print from PP_DIVMAS | FSD used Crystal Reports templates. New QuestPDF print fetches live company name, address, phone, email from PP_DIVMAS for the letterhead block. |
| E4 | Item image in line detail drawer | Not in FSD. Item image (IN_ITEM.imagepath/ITEMIMAGE) shown in the right-side detail drawer when a line is expanded. |

6.  OVERALL COMPLIANCE SUMMARY

| Category | Count | Status |
| --- | --- | --- |
| Intentional changes (FSD amendments / migration decisions) | 7 | Documented above |
| Open gaps (FSD required, not yet done) | 12 | 3 HIGH, 5 Medium, 4 Low |
| FSD-listed defects fixed | 6 | All resolved |
| Enhancements added beyond FSD | 4 | Value additions |
| Decisions required from CEO | 3 | See Section 1 |

Kindly review the three decision points in Section 1 and provide direction at your earliest convenience so that the approval workflow implementation can proceed without further delay. All other items are documented here for your records.

Thank you for your time and continued guidance.

Regards,

Abinandan N

Development Team — SPINRISE ERP V2

Kalsofte Pvt. Ltd.

abinandan.n@kalsofte.com